## Slide 1: Software Project Management
Chapter 5: Reviews

## Slide 2: Covered Topic
Review
Inspection
Walkthrough
Deskchecks
Code Review
Pair programming

## Slide 3: Pair Programming
Pair programming is a technique in which two programmers work simultaneously at a single computer and continuously review each others’ work.
Pair programming improves the organization by ensuring that at least two programmers are able to maintain any piece of the software.
Pair programming also helps programmers’ professional development, because they learn from each other.

## Slide 4: Continue…
Pair programming is like having a continuous code review, without the extra time or effort of holding individual code reviews.
One useful benefit of pair programming is that people tend to write better code when they know that someone else will be reading it.
They cut fewer corners, spend more time making the code readable, are more likely to include comments where necessary, and refactor more often.

## Slide 5: Use Inspections to Manage Commitments
A successful project needs more than just a blanket agreement between team members.
The goal of an inspection is to build consensus on the document by gaining a real commitment from everyone who has read it.
The best way to reach consensus among the inspection team is for each person to feel like he or she made a real contribution to the document.

## Slide 6: Diagnosing Review Problems
Problems Are Found Too Late
One of the most common causes of project failure is that requirements contain a defect that is not caught until much later in the project.
Trying to fix that defect after the software is built can be so costly that it can destroy the project entirely.
Some teams try to find defects by mailing documents around to the team, with no real expectations of what the team is supposed to do with each document.

## Slide 7: Continue...
Big, Useless Meetings
The big meeting seemed like a good idea on paper, but it quickly gets bogged down in details that only one or two people care about
After a few tedious marathon meetings, the project team gets sick of waiting and decides to do things the way that they’ve always been done.

## Slide 8: Continue...
The Indispensable “Hero”
Sometimes a programming team has one “hero” who seems to stand out above everyone else.
If a technical problem comes up that nobody can solve, and it looks like the deadline will be blown, the hero will solve it.
In some cases, the hero is inadvertently keeping the rest of the team from advancing, either professionally or in the organization.