## Slide 1: Software Project Management
Chapter 3. Estimation

## Slide 2: Elements of a Successful Estimate
A sound estimate starts with a work breakdown structure (WBS). The way the work is broken down dictates how it will be done.
There are many ways to decompose a project into tasks.
The project can be broken down by feature, by project phase (requirements tasks, design tasks, programming tasks, QA tasks, etc.), or by some combination of the two.

## Slide 3: Continue…
Once the WBS is created, the team must create an estimate of the effort required to perform each task.
A project manager can help the team create more accurate estimates by reducing the uncertainty about the project.
The most effective way to do this is to do a thorough job creating a vision and scope document, the more accurate and detailed it is, the more information the team has to work with when generating their estimate

## Slide 4: Assumptions Make Estimates More Accurate
Once the team has agreed upon a WBS, they can begin to discuss each task so they can come up with an estimate.
For the estimates to be most effective, the assumptions must be written down.
Important information is discovered during the discussion that the team will need to refer back to during the development process, and if that information is not written down, the team will have to have the discussion all over again

## Slide 5: Continue…
The team should hold a brainstorming session to try to identify as many assumptions as possible. The bigger the list of assumptions, the lower the overall risk for the project.
Assumptions can help find a compromise to resolve disagreements.
Discussing and writing down the assumptions in a team setting helps the team to identify potential roadblocks.

## Slide 6: Continue…
The project manager can use these questions to help lead the discussion to identify the assumptions:
Are there project goals that are known to the team but not written in any documentation?
Are there any concepts, terms, or definitions that need to be clarified?
Are there standards that must be met but will be expensive to comply with?

## Slide 7: Continue…
How will the development of this project differ from that of previous projects? Will there be new tasks added that were not performed previously?
Are there technology and architecture decisions that have already been made?
What changes are likely to occur elsewhere in the organization that could cause this estimate to be inaccurate?
Are there any issues that the team is known to disagree on that will affect the project?

## Slide 8: Distrust Can Undermine Estimates
Estimates can either be a source of trust or distrust between the project team and their managers.
Estimates are most accurate when everyone on the project team feels that he was actively part of the estimation process.
Every team member feels a personal stake in the estimates, and will work very hard to meet any schedule based on those estimates.

## Slide 9: Continue…
Distrust in a software organization can be a serious, endemic problem.
It starts with a grain of distrust between management and the engineering team; the distrust grows until management simply won’t accept the team’s estimates.
An important part of running successful software projects is reaching a common understanding between the engineers, managers, and stakeholders.